## Slide 1: Remediation Implementation Approach For Oracle CAC Report

## Slide 2: High level approach
Identify each NC Items which DB & OS restart is required by Atos DBA
Online fix NC items in Testing environment(TnD)
Align 2-4 hours down time with PSS in TnD
Trouble shooting problem and modify scripts in TnD if required
PSS perform UAT after fixes in TnD
Align 2 schedules with PSS for fixing NC items in Production environment (Prod)
  Fix NC items without down time
  Fix NC items with down time (at least 2 hours)
SCB perform UAT and then provide Sign-off after fixes in Prod

## Slide 3: Testing ENVIORNMENT
No down time required
Action within agreed schedule with SCB PSS team via standard change ticket.
Down time required
2-4 hours down time
UAT & Sign-off by SCB PSS team

## Slide 4: Production ENVIORNMENT
No down time required
Action within agreed schedule with SCB PSS team via 2 normal change tickets.
Down time required
At least 2 hours down time
UAT & Sign-off by SCB PSS team

## Slide 5: Need Help from PSS
Raise Normal Changes for DR & Production environment
Stop application
Start application
UAT
Sign-off